SevaSetu — Feature Ticket List

Priority Definitions

- MUST-HAVE — Required for the hackathon MVP / launch demonstration.

- SHOULD-HAVE — Important functionality, but the application can be demonstrated without it.

- NICE-TO-HAVE — Future enhancement or advanced functionality.

PHASE 0 — PROJECT FOUNDATION

TICKET 001 — Project Setup & Application Architecture

Priority: MUST-HAVE

Description

Set up the SevaSetu application using the approved technology stack.

Frontend:

- React.js

- Vite

- Tailwind CSS

Backend:

- Node.js

- Express.js

- REST APIs

Core database:

- Supabase

Agent/context:

- Firebase

Deployment:

- Vercel for the web application/API-compatible frontend layer

Create a clean project structure separating frontend, backend, shared types/utilities, authentication, database access, and Agent integration.

Acceptance Criteria

- React + Vite application starts successfully.

- Tailwind CSS is configured.

- Node.js + Express backend starts successfully.

- Frontend can communicate with backend through a test REST endpoint.

- Environment variables are used for secrets.

- Supabase client is configured.

- Firebase client/server configuration is prepared.

- Development and production configuration are separated.

- No API keys or secrets are hardcoded.

Dependencies

None.

TICKET 002 — Database Schema & Core Data Model

Priority: MUST-HAVE

Description

Create the Supabase database schema for SevaSetu's authoritative platform data.

Core entities should include:

- Users

- Volunteer profiles

- NGO profiles

- Events

- Event requirements

- Skills

- Certifications

- Availability

- Volunteer registrations

- Rosters

- Assignments

- Attendance

- Karma transactions

- Reliability records

- NGO transparency/activity data

Use relational relationships between entities and appropriate indexes.

Acceptance Criteria

- All core tables are created.

- Primary and foreign keys are defined.

- Required relationships are enforced.

- Appropriate indexes exist for frequently queried fields.

- Karma is stored as transactions rather than only as a mutable total.

- Attendance is connected to events and volunteers.

- Volunteer-event relationships are represented correctly.

- Database can support the matching and scheduling features.

Dependencies

TICKET 001.

PHASE 1 — AUTHENTICATION & USER ROLES

TICKET 003 — Authentication

Priority: MUST-HAVE

Description

Implement secure authentication for SevaSetu users.

Support the required user roles:

- Volunteer

- NGO

- Platform/Admin where required

Use Clerk for authentication if configured in the project.

Acceptance Criteria

- User can register.

- User can log in.

- User can log out.

- Authenticated sessions persist correctly.

- Protected routes cannot be accessed by unauthenticated users.

- User identity is securely associated with the application database.

- Authentication failures are handled gracefully.

Dependencies

TICKET 001.

TICKET 004 — Role-Based Access Control

Priority: MUST-HAVE

Description

Implement authorization based on user role.

Volunteers should access volunteer functionality.

NGOs should access NGO functionality.

Administrative functionality should be restricted to authorized administrators.

Ensure authorization is enforced on the backend, not only through frontend UI restrictions.

Acceptance Criteria

- Volunteer cannot access NGO-only APIs.

- NGO cannot access unauthorized administrative APIs.

- Protected backend endpoints validate user identity and role.

- Frontend navigation reflects the user's role.

- Unauthorized requests return appropriate errors.

Dependencies

TICKET 003.

PHASE 2 — VOLUNTEER MANAGEMENT

TICKET 005 — Volunteer Profile

Priority: MUST-HAVE

Description

Build the volunteer profile system.

Volunteer profile should support:

- Name

- Skills

- Interests/causes

- Experience

- Certifications

- Availability

- Geographic location

- Participation history

- Karma

- Reliability information

Independent/freelance volunteers must be able to create profiles without being affiliated with an NGO.

Acceptance Criteria

- Volunteer can create a profile.

- Volunteer can edit profile information.

- Skills can be added/removed.

- Availability can be configured.

- Location can be stored.

- Certifications can be recorded with verification status.

- Volunteer can view Karma and participation history.

- Volunteer can operate without belonging to an NGO.

Dependencies

TICKET 003, TICKET 004, TICKET 002.

TICKET 006 — Volunteer Availability Management

Priority: MUST-HAVE

Description

Implement volunteer availability management.

Allow volunteers to specify:

- Available dates

- Available time ranges

- Recurring availability where supported

- Unavailable periods

The matching engine must use this information.

Acceptance Criteria

- Volunteer can create availability slots.

- Volunteer can edit/delete availability.

- Overlapping availability entries are handled correctly.

- Matching can query availability.

- Scheduling can use availability data.

Dependencies

TICKET 005.

TICKET 007 — Volunteer Service History

Priority: MUST-HAVE

Description

Create a verified participation history for each volunteer.

Display:

- Events participated in

- Attendance

- Completed assignments

- Service hours

- Karma transactions

- Achievements/milestones where implemented

Acceptance Criteria

- Completed events appear in service history.

- Attendance is linked to the corresponding event.

- Service hours can be calculated.

- Karma transactions can be traced to verified participation.

- Volunteer cannot manually modify verified historical records.

Dependencies

TICKET 002, TICKET 005, TICKET 014.

PHASE 3 — NGO MANAGEMENT

TICKET 008 — NGO Profile

Priority: MUST-HAVE

Description

Create NGO profiles containing organization information and operational details.

Include:

- Organization name

- Description

- Causes

- Location

- Contact information

- Activity history

- Events

- Volunteer participation

- Transparency indicators

Acceptance Criteria

- NGO can create its organization profile.

- NGO can edit permitted information.

- Public users can view the NGO profile.

- NGO profile is connected to its events.

- NGO activity data can be displayed.

Dependencies

TICKET 003, TICKET 004, TICKET 002.

TICKET 009 — NGO Event Creation

Priority: MUST-HAVE

Description

Allow NGOs to create volunteer events.

Event information should include:

- Event title

- Description

- Date

- Time

- Location

- Required volunteers

- Required skills

- Required certifications

- Shift requirements

- Capacity

- Event type

- Registration deadline

Acceptance Criteria

- NGO can create an event.

- NGO can edit an event before deployment.

- Event requirements can be specified.

- Required skills can be selected.

- Required certifications can be specified.

- Event capacity is enforced.

- Public users can view published events.

Dependencies

TICKET 008.

TICKET 010 — Event Management

Priority: MUST-HAVE

Description

Build the NGO event management dashboard.

NGOs should be able to view:

- Upcoming events

- Registrations

- Matched volunteers

- Roster status

- Attendance

- Event completion

Acceptance Criteria

- NGO can see all its events.

- Event status is visible.

- Volunteer registrations are visible.

- Matched/assigned volunteers are visible.

- Attendance status is visible.

- Completed events are archived correctly.

Dependencies

TICKET 009.

PHASE 4 — EVENT DISCOVERY & REGISTRATION

TICKET 011 — Public Event Discovery

Priority: MUST-HAVE

Description

Create a volunteer-facing event discovery system.

Allow volunteers to discover NGO events using:

- Location

- Skills

- Causes

- Date

- Availability

- Event type

Display relevant event information and NGO details.

Acceptance Criteria

- Volunteer can browse public events.

- Event cards show essential information.

- Location is displayed.

- Required skills are displayed.

- Date/time is displayed.

- Volunteer can open the complete event page.

- Search/filter functionality works.

Dependencies

TICKET 005, TICKET 009.

TICKET 012 — Event Registration

Priority: MUST-HAVE

Description

Allow volunteers to register for suitable public events.

Validate registration against event capacity and basic eligibility requirements.

Acceptance Criteria

- Volunteer can register for an event.

- Volunteer can cancel according to event rules.

- Duplicate registrations are prevented.

- Capacity limits are respected.

- Registration is stored in Supabase.

- NGO can see registrations.

Dependencies

TICKET 011.

PHASE 5 — MATCHING ENGINE

TICKET 013 — Multi-Criteria Volunteer Matching Engine

Priority: MUST-HAVE

Description

Build the deterministic volunteer matching engine.

The initial configurable scoring model should consider:

- Skills/certifications

- Availability

- Geographic proximity

- Experience

- Reliability

Use configurable weights rather than permanently hardcoding business assumptions.

The matching engine should first eliminate volunteers who are not eligible and then rank eligible candidates.

Acceptance Criteria

- Volunteers who lack mandatory requirements are excluded.

- Skill/certification compatibility is calculated.

- Availability compatibility is calculated.

- Geographic proximity can be calculated using the selected Maps API.

- Relevant experience is considered.

- Reliability can contribute to ranking.

- Configurable weights are supported.

- Ranked candidates are returned.

- Match score is reproducible for identical inputs.

- Match results can be explained.

Dependencies

TICKET 005, TICKET 006, TICKET 009.

TICKET 014 — Match Explanation

Priority: MUST-HAVE

Description

For every recommended volunteer, generate a human-readable explanation of why they were matched.

Example:

- Required skills matched

- Availability matched

- 4.2 km from event

- Relevant experience

- Reliability history

Do not use the AI Agent as the sole source of the matching score.

Acceptance Criteria

- Every recommended volunteer has an explanation.

- Explanation is generated from actual matching data.

- No unsupported reasons are displayed.

- NGO can understand why a volunteer was recommended.

- Volunteer ranking and explanation remain consistent.

Dependencies

TICKET 013.

PHASE 6 — SCHEDULING & ROSTER

TICKET 015 — Automated Roster Generation

Priority: MUST-HAVE

Description

Create a scheduling engine that generates volunteer rosters based on:

- Event requirements

- Volunteer availability

- Skills

- Certifications

- Capacity

- Shift requirements

- Existing commitments

- Matching scores

Use a simple deterministic/greedy approach for the MVP.

Acceptance Criteria

- Required roles are identified.

- Eligible volunteers are considered.

- Volunteer availability is respected.

- Event capacity is respected.

- Shift conflicts are detected.

- Volunteers are not assigned to overlapping commitments.

- A roster can be generated automatically.

- Unfilled positions are clearly identified.

Dependencies

TICKET 013, TICKET 006, TICKET 009.

TICKET 016 — Roster Review & Confirmation

Priority: MUST-HAVE

Description

Allow NGOs to review automatically generated rosters before deployment.

NGOs should be able to:

- View assignments

- Replace volunteers

- Identify unfilled roles

- Confirm the roster

The Agent must not autonomously finalize the roster.

Acceptance Criteria

- NGO can review roster.

- NGO can replace an assigned volunteer.

- Conflicts are displayed.

- Unfilled positions are displayed.

- NGO explicitly confirms the final roster.

- Final roster is stored as an authoritative record.

Dependencies

TICKET 015.

PHASE 7 — ATTENDANCE & PARTICIPATION

TICKET 017 — Volunteer Check-In / Attendance

Priority: MUST-HAVE

Description

Implement a simple MVP attendance system.

Allow authorized NGO coordinators to mark volunteer attendance or use a simple check-in mechanism.

Acceptance Criteria

- Assigned volunteers appear in the attendance list.

- Authorized NGO users can mark attendance.

- Attendance cannot be modified by ordinary volunteers.

- Attendance is associated with event and volunteer.

- Attendance timestamps can be recorded.

- Attendance becomes part of verified participation history.

Dependencies

TICKET 016.

TICKET 018 — Event Completion

Priority: MUST-HAVE

Description

Implement event completion workflow.

After an event, the NGO should be able to mark it completed.

Completion should trigger appropriate downstream calculations.

Acceptance Criteria

- NGO can mark an event completed.

- Completed events cannot accidentally return to an active state.

- Attendance data is preserved.

- Service hours can be calculated.

- Karma processing can be triggered.

- Analytics can consume completed event data.

Dependencies

TICKET 017.

PHASE 8 — KARMA SYSTEM

TICKET 019 — Karma Transaction Engine

Priority: MUST-HAVE

Description

Implement the Karma system as an auditable transaction-based system.

Karma represents verified community contribution, not reliability.

Karma may be derived from:

- Verified attendance

- Completed assignments

- Service hours

- Participation milestones

Use transactions rather than relying only on a mutable total.

Acceptance Criteria

- Verified participation can create a Karma transaction.

- Each transaction references its source event/participation.

- Duplicate Karma transactions are prevented.

- Volunteer can view Karma history.

- Total Karma can be calculated from transactions.

- Volunteers cannot manually award themselves Karma.

- Karma is not used directly as a matching score.

Dependencies

TICKET 018.

TICKET 020 — Karma Milestones & Recognition

Priority: SHOULD-HAVE

Description

Add milestone/recognition functionality based on verified contribution.

Examples:

- First event

- 10 service hours

- 25 service hours

- Consistent participation

Acceptance Criteria

- Milestones are calculated from verified data.

- Volunteer can view earned milestones.

- Milestones cannot be manually fabricated.

- Recognition is clearly separate from reliability.

Dependencies

TICKET 019.

PHASE 9 — RELIABILITY & ANALYTICS

TICKET 021 — Volunteer Reliability Score

Priority: SHOULD-HAVE

Description

Calculate a reliability indicator based on actual participation behavior.

Consider:

- Attendance

- No-shows

- Cancellations

- Task completion

- Participation history

- Recent activity

Volunteers with insufficient history should not receive an overconfident score.

Acceptance Criteria

- Reliability uses verified participation records.

- No-shows negatively affect reliability.

- Completed assignments positively affect reliability.

- Insufficient history produces a "Not enough history" state.

- Reliability is separate from Karma.

- Reliability does not become the dominant matching factor.

Dependencies

TICKET 018.

TICKET 022 — Volunteer Analytics

Priority: SHOULD-HAVE

Description

Create volunteer analytics showing:

- Service hours

- Events attended

- Participation frequency

- Karma

- Reliability

- Milestones

- Engagement history

Acceptance Criteria

- Metrics are calculated from actual records.

- Volunteer can view personal analytics.

- Data is consistent with attendance and Karma records.

- No private information from other volunteers is exposed.

Dependencies

TICKET 019, TICKET 021.

TICKET 023 — NGO Analytics Dashboard

Priority: SHOULD-HAVE

Description

Create NGO analytics showing:

- Events conducted

- Volunteers recruited

- Roster fulfillment

- Attendance

- Service hours

- Repeat participation

- Event completion

Acceptance Criteria

- NGO can view analytics for its own events.

- Metrics are based on verified platform data.

- Analytics can be filtered by event/time period where supported.

- NGO cannot access another NGO's private analytics.

Dependencies

TICKET 018.

TICKET 024 — Retention & Engagement Analytics

Priority: NICE-TO-HAVE

Description

Analyze volunteer engagement patterns and retention trends.

Potential indicators:

- Repeat participation

- Participation frequency

- Drop-off patterns

- Long periods of inactivity

- Engagement trends

Acceptance Criteria

- Engagement indicators are derived from actual participation.

- System does not make unsupported claims about volunteer behavior.

- Inactivity is presented as an indicator rather than a diagnosis.

- Analytics can be viewed by authorized users.

Dependencies

TICKET 022.

TICKET 025 — Burnout Risk Indicators

Priority: NICE-TO-HAVE

Description

Create non-diagnostic workload indicators based on participation frequency and service activity.

Do not present this as a medical or psychological assessment.

Acceptance Criteria

- Indicators are based only on platform activity.

- No medical claims are made.

- Volunteer workload patterns can be visualized.

- Volunteer can be shown a suggestion to reduce commitments when appropriate.

Dependencies

TICKET 024.

PHASE 10 — NGO TRANSPARENCY

TICKET 026 — NGO Transparency & Activity Profile

Priority: MUST-HAVE

Description

Create a public-facing transparency and activity profile for NGOs.

Display platform-derived indicators such as:

- Events conducted

- Events completed

- Volunteer participation

- Activity history

- Participation consistency

- Verified platform activity

Clearly distinguish:

- Platform-derived data

- NGO-provided information

- Unverified information

Do not present SevaSetu as a legal NGO certification authority.

Acceptance Criteria

- Public users can view the transparency profile.

- Indicators are calculated from actual platform records.

- Every indicator has a clear data source.

- NGO-provided information is clearly labeled.

- Platform-derived records cannot be manually altered by NGOs.

- SevaSetu does not label NGOs as "fake" or "fraudulent" based solely on these indicators.

Dependencies

TICKET 008, TICKET 018.

PHASE 11 — INDEPENDENT / FREELANCE VOLUNTEERS

TICKET 027 — Independent Volunteer Community Discovery

Priority: MUST-HAVE

Description

Support volunteers who are not affiliated with an NGO.

Allow them to:

- Discover public NGO events

- Temporarily participate in events

- View NGO transparency information

- Build service history

- Build connections with organizations

- Discover NGOs aligned with their interests

Acceptance Criteria

- Independent volunteer can participate without NGO affiliation.

- Public events are discoverable.

- Volunteer can register.

- Participation is recorded.

- Volunteer can view participating NGO information.

- Volunteer can build a verified service history.

Dependencies

TICKET 005, TICKET 011, TICKET 012.

PHASE 12 — EVENT INTELLIGENCE AGENT

TICKET 028 — Agent Service Foundation

Priority: MUST-HAVE

Description

Create the separate Python-based Event Intelligence Agent service.

The Agent should communicate with the main backend through controlled APIs.

Firebase should be used for Agent-specific context/state where appropriate.

Supabase remains the authoritative source for core platform records.

Acceptance Criteria

- Python Agent service can start independently.

- Backend can send event context to the Agent.

- Agent can retrieve only authorized data.

- Agent does not directly modify authoritative platform records.

- Agent context/state can be stored separately.

- Errors from the Agent do not break the core platform.

Dependencies

TICKET 001, TICKET 002.

TICKET 029 — Event Intelligence Analysis

Priority: MUST-HAVE

Description

Implement Agent analysis for NGO events.

The Agent should analyze:

- Event requirements

- Required skills

- Previous similar events

- Volunteer requirements

- Operational risks

- Preparation needs

- Emergency preparedness

Acceptance Criteria

- NGO can request analysis for an event.

- Agent receives relevant event context.

- Agent generates useful preparation recommendations.

- Recommendations are clearly presented as suggestions.

- Agent does not modify event data without explicit user action.

Dependencies

TICKET 028, TICKET 009.

TICKET 030 — Event Preparation Checklist

Priority: MUST-HAVE

Description

Allow the Agent to generate an event-specific preparation checklist.

Potential categories:

- Volunteer preparation

- Equipment

- Roles

- Safety

- Logistics

- Emergency readiness

Acceptance Criteria

- Checklist is generated from event context.

- Checklist is understandable to NGO coordinators.

- NGO can review checklist items.

- Agent cannot autonomously mark operational tasks as completed.

- Recommendations can be regenerated when event details change.

Dependencies

TICKET 029.

TICKET 031 — Agent Volunteer Assistant

Priority: MUST-HAVE

Description

Provide an Agent-assisted interface for volunteers.

The Agent should help volunteers understand:

- Event requirements

- What skills are needed

- How to prepare

- What to bring

- Event expectations

- Basic safety/preparation information

Acceptance Criteria

- Volunteer can ask event-related questions.

- Agent uses the selected event's actual information.

- Agent does not invent event requirements.

- Agent clearly distinguishes known event information from general suggestions.

- Agent cannot change registration, attendance, roster, or Karma.

Dependencies

TICKET 029, TICKET 011.

PHASE 13 — EMERGENCY MOBILIZATION

TICKET 032 — Emergency Event Mode

Priority: SHOULD-HAVE

Description

Allow authorized NGOs to mark an event/request as an emergency response requirement.

Emergency actions must require appropriate NGO authorization.

Acceptance Criteria

- Only authorized NGO users can initiate emergency mode.

- Emergency request contains required skills and location.

- Emergency status is visible to eligible users.

- Agent cannot initiate emergency mode.

- Emergency actions are logged.

Dependencies

TICKET 004, TICKET 009.

TICKET 033 — Real-Time Emergency Volunteer Alert

Priority: SHOULD-HAVE

Description

Implement real-time in-app emergency alerts.

The workflow should be:

Emergency Created
→ Authorization
→ Eligible volunteers identified
→ Real-time alert
→ Volunteer confirmation
→ Live confirmation count

Email may be used as a secondary fallback notification.

Acceptance Criteria

- Eligible volunteers receive an in-app alert.

- Alert contains event information.

- Volunteer can accept or decline.

- NGO can see confirmation count.

- Alerts are not sent to obviously ineligible volunteers.

- Emergency Agent cannot autonomously broadcast alerts.

Dependencies

TICKET 032, Firebase configuration.

TICKET 034 — Emergency Backup Allocation

Priority: SHOULD-HAVE

Description

If confirmed volunteers are insufficient, identify additional eligible backup volunteers.

Acceptance Criteria

- System detects insufficient confirmations.

- Backup volunteers are identified.

- Backup volunteers meet required criteria.

- NGO can decide whether to deploy them.

- System does not automatically finalize deployment.

Dependencies

TICKET 033, TICKET 013.

PHASE 14 — NOTIFICATIONS

TICKET 035 — Notification System

Priority: SHOULD-HAVE

Description

Implement notifications for important platform events.

Examples:

- Registration confirmation

- Assignment confirmation

- Roster changes

- Event reminders

- Attendance-related updates

- Emergency alerts

Use in-app notifications as the primary experience where appropriate and email as a secondary channel.

Acceptance Criteria

- Notifications are generated for supported events.

- User sees relevant notifications.

- Notification preferences can be respected where implemented.

- Emergency notifications have higher priority.

- Notification failures do not break the underlying transaction.

Dependencies

TICKET 012, TICKET 016, TICKET 017.

PHASE 15 — SECURITY & DATA PROTECTION

TICKET 036 — Row-Level Security & Data Authorization

Priority: MUST-HAVE

Description

Implement database-level access controls using Supabase Row Level Security.

Users should only access data they are authorized to access.

Acceptance Criteria

- Volunteers can access their own private data.

- NGOs can access their organization's private data.

- NGO data cannot be accessed by unrelated NGOs.

- Sensitive records are protected.

- Backend authorization is enforced.

- RLS policies are tested.

Dependencies

TICKET 002, TICKET 004.

TICKET 037 — Audit Logging

Priority: SHOULD-HAVE

Description

Create audit logs for sensitive actions.

Track actions such as:

- Roster confirmation

- Attendance modification

- Karma transaction creation

- Emergency creation

- Emergency deployment decisions

- NGO profile changes

Acceptance Criteria

- Sensitive actions are logged.

- Logs include actor, action, timestamp, and relevant entity.

- Ordinary users cannot modify audit records.

- Logs can be used to investigate disputed actions.

Dependencies

TICKET 036.

PHASE 16 — ADMIN / PLATFORM OPERATIONS

TICKET 038 — Admin Dashboard

Priority: SHOULD-HAVE

Description

Create a restricted administrative dashboard for platform operations.

Admin should be able to monitor:

- Users

- NGOs

- Events

- Platform activity

- Reported issues

- System health

Acceptance Criteria

- Only authorized admins can access the dashboard.

- Admin can view platform-level metrics.

- Admin cannot arbitrarily modify verified attendance/Karma without an auditable action.

- Administrative actions are logged.

Dependencies

TICKET 004, TICKET 036.

PHASE 17 — BUSINESS MODEL

TICKET 039 — NGO Subscription State

Priority: NICE-TO-HAVE

Description

Implement the internal subscription state for NGO accounts.

The platform should support the planned NGO subscription model and track whether an NGO account has an active subscription.

For the hackathon MVP, do not build a complex payment system unless explicitly required.

Acceptance Criteria

- NGO account has a subscription status.

- Subscription status can be displayed.

- Features can check subscription state where required.

- Subscription logic is separated from core volunteer/event functionality.

Dependencies

TICKET 008.

PHASE 18 — QUALITY & DEPLOYMENT

TICKET 040 — API Validation & Error Handling

Priority: MUST-HAVE

Description

Implement consistent validation and error handling across the REST API.

Acceptance Criteria

- Invalid requests return structured errors.

- Required fields are validated.

- Unauthorized requests return appropriate status codes.

- Database failures are handled safely.

- Agent failures do not expose internal errors to users.

- Frontend displays useful error states.

Dependencies

TICKET 001.

TICKET 041 — End-to-End MVP Testing

Priority: MUST-HAVE

Description

Test the complete primary SevaSetu user journey.

Test:

Volunteer Profile
→ NGO Event
→ Event Requirements
→ Matching
→ Match Explanation
→ Roster
→ Confirmation
→ Attendance
→ Event Completion
→ Karma
→ Transparency
→ Agent Analysis

Acceptance Criteria

- Complete flow works using seeded/demo data.

- No critical API errors occur.

- Database records remain consistent throughout the flow.

- Karma is generated only after verified participation.

- Matching results are explainable.

- Agent recommendations do not modify authoritative records.

- Demo can be repeated reliably.

Dependencies

TICKETS 003–031.

TICKET 042 — Demo Seed Data

Priority: MUST-HAVE

Description

Create realistic seeded data for the hackathon demonstration.

Include:

- Multiple volunteers

- Different skills

- Different availability

- Different locations

- Different reliability histories

- Multiple NGOs

- Multiple events

- Different event requirements

- Attendance history

- Karma history

- NGO transparency information

Acceptance Criteria

- Seed script can populate a clean development database.

- Data demonstrates different matching outcomes.

- At least one event produces multiple ranked volunteer recommendations.

- At least one volunteer has insufficient reliability history.

- Karma history is visible.

- NGO transparency indicators are populated.

Dependencies

TICKET 002.

TICKET 043 — Production Deployment

Priority: MUST-HAVE

Description

Deploy the working SevaSetu MVP.

Deploy:

- Frontend

- Backend/API layer

- Supabase database

- Firebase services

- Python Agent service

Use environment variables for all secrets.

Acceptance Criteria

- Production frontend is accessible.

- Backend APIs are accessible.

- Database connection works.

- Authentication works in production.

- Agent service is reachable.

- CORS is configured correctly.

- Secrets are not exposed in frontend source.

- Production demo can run without local development services.

Dependencies

TICKETS 001–042 as applicable.

RECOMMENDED IMPLEMENTATION ORDER

Build the tickets in this order rather than randomly selecting features:

Sprint 1 — Foundation

001 → 002 → 003 → 004

Sprint 2 — Core Users

005 → 006 → 008

Sprint 3 — Events

009 → 010 → 011 → 012

Sprint 4 — Core Intelligence

013 → 014 → 015 → 016

Sprint 5 — Participation

017 → 018 → 019

Sprint 6 — Agent

028 → 029 → 030 → 031

Sprint 7 — Trust & Impact

021 → 026 → 022 → 023

Sprint 8 — Secondary Features

020 → 027 → 032 → 033 → 034 → 035

Sprint 9 — Security & Production

036 → 037 → 040 → 042 → 041 → 043

Future / Optional

024 → 025 → 038 → 039

HACKATHON MVP DEFINITION

The application should be considered MVP-complete when this single journey works reliably:

Volunteer

↓

Create Profile

↓

Add Skills + Availability + Location

↓

NGO Creates Event

↓

Event Requirements

↓

Matching Engine

↓

Ranked Volunteers

↓

"Why This Volunteer?" Explanation

↓

Roster Generation

↓

NGO Confirms Roster

↓

Volunteer Attends

↓

Attendance Verified

↓

Event Completed

↓

Karma Transaction

↓

Volunteer Service History

↓

NGO Transparency Profile

↓

Event Intelligence Agent

↓

Event Preparation / Risk Recommendations

The emergency-response flow should be treated as the secondary demonstration:

NGO Emergency

↓

Authorization

↓

Eligible Volunteers

↓

Real-Time Alert

↓

Volunteer Confirmation

↓

Live Response Count

↓

Backup Volunteers

↓

Human Deployment Decision

IMPORTANT CODING-AGENT RULES

Every AI coding tool should follow these rules while implementing the tickets:

- Do not implement future-scope functionality when working on a MUST-HAVE ticket.

- Do not change the database architecture without explicit approval.

- Supabase is the authoritative source for core platform data.

- Firebase must not become a duplicate master database.

- The Agent cannot directly modify authoritative records.

- The Agent recommends; humans decide.

- Karma and Reliability must remain separate concepts.

- Karma must never be directly used as the volunteer matching score.

- Matching must remain deterministic and explainable for the MVP.

- NGO Transparency & Activity Indicators must clearly distinguish platform-derived information from NGO-provided information.

- Do not describe SevaSetu as legally certifying or validating NGOs.

- Do not expose private volunteer or NGO information to unauthorized users.

- Never hardcode API keys, credentials, or secrets.

- Do not introduce unnecessary dependencies or technologies.

- Prefer simple, reliable MVP implementations over premature optimization.

- Every completed ticket should include appropriate validation and error handling.

- Do not break previously completed tickets when implementing a new ticket.

- Before modifying an existing feature, inspect the existing implementation and reuse established patterns.

- Use seeded data where real-world data is not required for the hackathon.

- Keep the implementation modular so advanced features can be added later without rewriting the core system.